Project Plan Assignment for CS 499 – due September 17

(during class, not after!)

Each team has selected a semester-long project.  This assignment of the project is to perform the necessary planning, estimating, and requirements work (early life cycle) for the project.  Here are the things you must prepare by September 17.   General Note: Include descriptions of all diagrams.  They do not stand alone.

- Business Planning

- Develop a business plan – optional

(30 pts) 1. Planning and Estimating

Create a Project Plan with the following information.

- Develop a size estimate (story points, lines of code, function points – your choice)

- Develop a risk list for the project – what are the risks and how will you mitigate them/manage them?

- Develop a high level schedule and allocation of resources – your choice how to represent

(55 pts) 2. Requirements – see Requirement Specification assignment  --**along with word count for it, by team member**

(5 pts) 3. Metrics (turn in all that apply to your project at this point in time - bolded)

  - Estimated story points (or lines of code or function points)

  - Actual lines of code (or function points) – as implemented

  - Complexity of each module (class or method) (such as McCabe’s cyclomatic complexity, Module coupling indicator for each module (from Chidamber-Kemerer (CK) metrics), Weighted methods per class (for each class) (also from CK metrics)

  - Complexity of overall system (such as depth of inheritance tree, Coupling between object classes (both are CK metrics))

  - Product size (such as number of user stories, number of acceptance test plans, etc.)

  - Product effort (number of person hours)

  - Defects (number detected during the quality assurance review, if any)

(10 pts) 4. Keep a web page and developer notebook (project web page (see other guidelines), and individual developer log: your record of effort expended, major assumptions made, developer notes, design decisions, team meetings, etc.) and turn it (or URL) in --**along with word count for it**

All assignments must have the names of your team members, course number, semester, and date